BUDGET QUOTATION

CQU Rockhampton TAFE Consolidation - Stage 2

Civil Stormwater Drainage Services

| Date | Thursday 30 April, 2026 | Quote # | 2377 |
| --- | --- | --- | --- |
| Prepared For | Estimator | Attention | Estimator |
| Project | CQU Rockhampton TAFE Consolidation - Stage 2 | Site Address | 554/700 Yaamba Road, Norman Gardens QLD 4701 |
| Tender Basis | Lump Sum Budget - subject to clarifications herein | Validity | 30 days from proposal date |
| Submission Type | Civil Stormwater Drainage Tender Proposal |  |  |

Dear Estimator,

Please find enclosed our tender proposal for the above-mentioned project. This quotation is based on receipt and review of the issued civil stormwater documentation, relevant project information and correspondence issued to date.

# Tender Value

| Description | Basis | Amount |
| --- | --- | --- |
| Base Tender Value | Excluding GST | $420,593.30 |
| Provisional Sums & Allowances | Excluding GST | $129,210.00 |
| Tender Carry | Excluding GST | $549,803.30 |
| GST | 10% | $54,980.33 |
| Tender Carry | Including GST | $604,783.63 |

Tender carry is submitted as a budget lump sum excluding GST and is subject to the inclusions, exclusions, clarifications, provisional sums and allowances stated in this proposal.

# Description of Proposed Services and Scope of Works

Construction of Civil Stormwater Drainage Services for the following project areas:

Building ROK092 – New Trades Building external civil stormwater drainage and structures.

Building ROK036 – Building 36 civil stormwater drainage and structures.

Building ROK033 – Building 33 lift pit subsoil drainage and local stormwater tie-in works.

Building ROK021A – Engineering Workshop minor stormwater allowance only.

Building ROK076 – Horticulture stormwater placeholder allowance only pending issue of the missing documented siteworks package.

The proposal includes civil stormwater preliminaries, supply, installation, excavation, bedding, backfilling, compaction testing, as-constructed documentation, certification, handover and defects liability obligations necessary to deliver the included external civil stormwater scope only. Civil sewer, civil water, internal hydraulic roofwater, rainwater harvesting package works, pump electrical, dry fire, pavement reinstatement and broader civil earthworks remain excluded except where specifically stated otherwise.

# Drawing and Documentation Packages

Issued civil drawing binder for CQU Rockhampton TAFE civil works, including ROK092, ROK036, ROK033, Engineering (21A) and Horticulture referenced sheets to the extent issued.

WSP Hydraulic Specification PS229518-HY-SPC-0001_A, February 2026, reviewed only to the extent it informs project staging, existing services assumptions, testing / as-constructed obligations and building works in connection relevant to the civil stormwater package.

Issued architectural / site information only to the extent necessary for civil set-out, finished surface coordination and service interface review.

Project correspondence and tender clarifications issued to date.

# Work Area Pricing Summary

| Code | Work Area / Item | Amount ex GST | Clarification |
| --- | --- | --- | --- |
| ROK092 | New Trades Building – Civil Stormwater Drainage | $397,654.10 | Includes measured base SW works plus named provisional sums for GPT and existing system investigation / flush / tie-in confirmation. |
| ROK036 | Building 36 – Civil Stormwater Drainage | $87,357.76 | Includes measured base SW works and allocated share of project preliminaries / QA / closeout. |
| ROK033 | Building 33 – Civil Stormwater Drainage | $17,591.44 | Includes lift pit subsoil / local tie-in base works plus named sump pump provisional sum. |
| ROK021A | Engineering Workshop – Minor SW Allowance | $5,900.00 | Allowance only; no fully measured SW network carried from the issued documentation. |
| ROK076 | Horticulture – SW Placeholder Allowance | $41,300.00 | Placeholder only pending issue of referenced horticulture siteworks documentation. |
| TOTAL | Civil Stormwater Tender Carry | $549,803.30 | Total value carried by work area, excluding GST. |

Base building values above include an allocated share of project-wide preliminaries, project management, QA, as-constructed documentation and closeout so that the pricing can be read by building rather than by a separate project preliminaries line.

# Base Building Allocation Summary

| Code | Direct Measured Works | Allocated Project Preliminaries / QA | Base Total ex GST | Note |
| --- | --- | --- | --- | --- |
| ROK092 | $296,102.12 | $27,211.98 | $323,314.10 | Major external SW reticulation and structures package. |
| ROK036 | $80,005.18 | $7,352.58 | $87,357.76 | Measured Building 36 SW package. |
| ROK033 | $9,086.00 | $835.44 | $9,921.44 | Minor lift-pit-related SW allowance. |
| ROK021A | $0.00 | $0.00 | $0.00 | No measured base package carried. |
| ROK076 | $0.00 | $0.00 | $0.00 | No measured base package carried. |
| TOTAL | $385,193.30 | $35,400.00 | $420,593.30 | Measured base estimate only, excluding provisional sums / allowances. |

# Civil Design / Documentation Basis

This proposal has been prepared as a construct budget based on the current issued civil drawing binder. The price includes typical contractor coordination, setout inputs, QA, ITPs, as-constructed drawings and closeout documentation for the included civil stormwater scope. No allowance has been made for full civil redesign, professional design indemnity, consultant design certification or broader redesign of the stormwater network unless expressly instructed and separately valued.

# Noted Inclusions: Civil Stormwater Drainage Services

Supply, maintain and remove TriCore site establishments, project specific preliminaries, laydown/storage areas and mobilisation associated with the included civil stormwater scope.

Preparation and implementation of site-specific project management, WH&S, environmental and QA documentation relevant to the included works.

Coordination and attendance with consultant / builder inspections, meetings and operational permits for the included civil stormwater works.

Loading, handling and storage of required materials, equipment, machinery and tooling required to complete the included works.

Construction of civil stormwater drainage pipelines and precast structures.

Excavation, bedding, backfilling and compaction for the included stormwater trenches and structures.

Compaction testing to trench reinstatement for the included stormwater installations.

Supply / installation / construction of stormwater pipelines using ribbed HDPE / BlackMAX, PVC SN8 or equivalent material suited to the documented application and final selection. RCP is excluded from this proposal.

Supply / installation / construction of precast stormwater manholes, precast pits, precast surface inlets, precast gully pits, other precast stormwater structures and subsoil drainage where documented in the included scope.

Supply and placement of grates, frames and covers to the included stormwater structures. Final placement / forming up / setting of surrounding finished surface levels by concreter / pavement contractor where applicable.

Connection to existing live stormwater networks at the documented tie-in points forming part of the included works.

Testing, flushing, as-constructed drawings, warranties and certification applicable to the included civil stormwater works.

Project-wide preliminaries, supervision, QA, as-constructed documentation and closeout allowance included within the building base figures above.

# Building-Specific Scope Clarifications

| Building | Clarification |
| --- | --- |
| ROK092 | The New Trades Building includes the major external stormwater package. Base works include the primary 375 stormwater reticulation in ribbed HDPE / BlackMAX, PVC SN8 or equivalent, precast surface inlets, precast gully pits, pit baskets and testing / as-built obligations. The Humceptor Class 1 GPT or equivalent and the existing connection point investigation / flush / clean remain separate named allowances. |
| ROK036 | Building 36 includes measured 375 stormwater linework in ribbed HDPE / BlackMAX, PVC SN8 or equivalent, precast surface inlets, precast manholes and local tie-in works only. Existing structure removal / replacement has been allowed on a lump sum budget basis within the documented work area only. |
| ROK033 | Building 33 is limited to subsoil drainage associated with the new lift pit and a local stormwater tie-in / landscape make-good allowance. Lift sump pump package remains a separate named provisional sum. |
| ROK021A | Only a small stormwater allowance has been carried. No hard-measured external stormwater reticulation has been included from the issued information. |
| ROK076 | The civil cover sheet references a horticulture siteworks drawing, however the documented horticulture stormwater layout was not included within the reviewed pack. The amount carried is a placeholder only pending issue of the missing documented package. |

# Provisional Sums and Tender Allowances Included

| Building | Type | Item | Basis / Proposal Note | Amount ex GST |
| --- | --- | --- | --- | --- |
| ROK092 | Provisional Sum | Humceptor Class 1 GPT or equivalent | Vendor-designed treatment device or equivalent. Provisional supply / installation carry pending supplier selection and final hydraulic arrangement. | $64,900.00 |
| ROK092 | Allowance | Existing system investigation / confirm tie-in / flush & clean | Allowance to locate, verify and prepare existing downstream connection point where required. | $9,440.00 |
| ROK033 | Provisional Sum | Lift pit sump pump package | Provisional civil carry only where the civil package is required to own the pump / pit interface package. | $7,670.00 |
| ROK021A | Allowance | Minor stormwater tie-in / subsoil drainage allowance | Budget allowance only due limited measurable information in the issued sheet. | $5,900.00 |
| ROK076 | Provisional Sum | Horticulture stormwater package placeholder | Placeholder only pending issue of the referenced horticulture siteworks layout and associated measurable documentation. | $41,300.00 |
| TOTAL |  |  |  | $129,210.00 |

The above allowances are included in the tender carry. Allowances and provisional sums are subject to final design resolution, issue of missing documentation, site confirmation and builder / consultant direction where applicable.

# Demolition, Isolation and Access Basis

Included: isolate, protect and work around existing stormwater services only as required to complete the included new works.

Included: excavation, trenching, bedding, backfill, compaction and make-safe within the direct footprint of the included stormwater works.

Excluded: demolition and reinstatement of existing concrete, asphalt, pavements, pavers, gardens, landscaping, kerbs, hardstand and external finished surfaces associated with below-ground service installations.

Excluded: access, repairs and reinstatement to finished pavements, roadworks, footpaths, kerbs, landscaped areas and architectural finishes, except for direct stormwater trench backfill / make-safe within our included works.

Access is assumed to be clear and coordinated by the builder with normal working-hour access and logical work fronts. Restricted access, staged access delays, after-hours works or multiple remobilisations outside the tender basis are excluded.

# Exclusions / Notes: Civil Drainage & Civil Stormwater Services

No allowance has been made for development, submission or fees for applications / approvals with regulatory authorities, except normal coordination and attendance associated with the included civil stormwater works.

No allowance has been made for professional design responsibility, redesign, workshop drawing design responsibility or professional indemnity. This proposal is a construct budget based on the current issued design information, with as-constructed documentation only.

No allowance has been made for electrical components, power, controls, telemetry, BMS, level sensors, alarms or accessories required for pump stations, GPTs or other proprietary devices unless expressly stated as included.

No allowance has been made for hardstands, slabs, plinths or concrete surrounds outside the direct stormwater structures specifically measured in this proposal.

No allowance has been made for the treatment or removal of contaminated spoil, excess spoil, asbestos, PASS or other regulated material.

No allowance has been made for excavation, removal, delay or replacement costs arising from rock / unrippable material.

No allowance has been made for heavy dewatering / groundwater management.

No allowance has been made for final reinstatement of external footpaths, verges, pavements, hardstands, kerb, landscaping or finished surface treatments associated with the external works. Our allowance is to backfill, compact and make safe only.

No allowance has been made for imported backfill, CBR, roadbase or final trench pavement materials, excluding normal bedding / surround gravels. Site-won material is assumed suitable for general backfill where reused.

No allowance has been made for Level 1 survey certification, ADAC or third-party survey as-constructed documentation.

No allowance has been made for any plumbing / hydraulic services, including roofwater pipework within buildings, rainwater harvesting tanks, pumps, controls or hydraulic package interfaces beyond the external civil stormwater tie-ins expressly included.

No allowance has been made for stormwater treatment devices or filter products other than the named Humceptor Class 1 GPT or equivalent provisional sum.

No allowance has been made for civil earthworks, cut / fill, swale drains, bio basins, erosion / sediment controls, pavements, hardstands, kerb / channel, retaining wall drainage or other general civil siteworks.

No allowance has been made for supporting, adjusting, relocating or fees associated with authority services and other utilities, including Energex, communications, gas and similar services.

No allowance has been made for vacuum excavation.

No allowance has been made for traffic or pedestrian permits, approvals, management or controls.

No allowance has been made for disconnection of existing non-stormwater services.

No allowance has been made for delays, alterations or additional works if existing service locations / depths / levels differ from supplied drawings or undocumented clashes are encountered. Works are priced strictly in accordance with the current design details and measurable documentation.

No allowance has been made for out-of-hours works. Work hour basis: 06:30 AM to 4:30 PM Monday to Friday.

Unless agreed otherwise, prices are based on completion of the works in sequence during a single logical mobilisation.

# Conditions

Title of all works including consumables remains the property of TriCore Civil Services Pty Ltd until payment has been received in full.

Prices are based on completion of works in a logical sequence with reasonable clear access and coordinated work fronts provided by the builder.

Due to supply / manufacturer price securement and procurement requirements, reasonable claim may be made for major project materials procured and delivered to site or otherwise secured for the project.

Extension of time and associated costs may apply for wet weather, latent conditions, design changes, authority changes, restricted access, shutdown constraints, public holidays, Christmas shutdown, third-party interruption or circumstances outside TriCore control.

We invite you to please contact our office or myself should you require further information regarding this quotation.

Sincerely,

Mitch Hannan

__________________

Mitch Hannan

TRICORE CIVIL SERVICES PTY LTD

ATF THE TRICORE CIVIL SERVICES TRUST

ABN 89 195 291 365

PO Box 7081 Hemmant Q 4174

Tel. 07 3390 5803

tricorecivil.com.au